**Meeting Minutes**

Date/Location: 23-February-2020 at 7:30 pm at our slack channel

**Attended members:**

A.S.M. IRFAN(IR), Fuadul Islam(FI), Riad Khan(RK), Seragis Salekin(SK)

**Decisions**

\* We will complete user-story writing within 3 days.

\* We will use html, css, javaScript, bootstrap for our coding.

\* We will use Laravel as framework.

\* We will use phpUnit as unit testing tool.

**Actions**

=======

\* Action - 1: Completing user-story writing.

\* Action - 2: Filling the lack of knowledge in LARAVEl framework.

|  |  |  |
| --- | --- | --- |
| **Action** | **Allocated team member(s)** | **deadline** |
| Action-1 | IR, SK, RK, FI | 26/02/2019 |
| Action-2 | RK, SK | 5/3/2019 |